CAMPUS CONNECT

PROJECT CHARTER

1. Project Title

CampusConnect – A University Student-Support Agent for CoCIS Freshers

2. Problem Statement

New students joining the College of Computing and Information Sciences (CoCIS) may face difficulties finding reliable and timely information about their academic and campus-related needs. During their first weeks at university, freshers may need to find lecture venues, understand registration and academic procedures, locate important university information, or seek help when they encounter problems.

Currently, students may have to search through different information sources, ask other students, or contact university staff to get answers to common questions. This can make it difficult to know which information is accurate and where to find it, especially for students who are still becoming familiar with the university environment.

CampusConnect is proposed as a university student-support agent that will provide CoCIS freshers with a single point of interaction for accessing approved information and getting assistance with common student-support needs.

3. Target Users

The primary users of CampusConnect are CoCIS freshers who need assistance with common academic and campus-support questions.

The system may also interact with authorised university or CoCIS support staff when a student's request cannot be safely or appropriately handled by the agent.

4. Current Pain Points

CoCIS freshers may experience the following challenges:

- Difficulty finding the correct information from different university sources.

- Uncertainty about where particular lecture venues or timetable information can be found.

- Difficulty understanding academic procedures and requirements.

- Spending time asking different people for answers to common questions.

- Difficulty knowing when and where to seek help for a specific student-support issue.

- Delays in getting assistance when a problem requires human intervention.

5. Proposed Solution

CampusConnect will provide a web-based interface through which CoCIS freshers can ask questions and request assistance.

The system will use an AI model to understand the student's request and provide an appropriate response based on approved university and CoCIS information sources.

Where the request requires an action supported by the system, CampusConnect may use approved tools or services. Where a request requires human intervention or university authority, the system will hand the matter over to the appropriate support staff instead of making the decision itself.

Examples of requests that CampusConnect may support include:

- Finding lecture venue or timetable information.

- Explaining academic or registration procedures.

- Finding relevant CoCIS or university information.

- Helping a student identify the appropriate support channel.

- Creating and tracking a student-support request where this functionality is available.

6. Value of AI

AI will be used as a core part of CampusConnect rather than only as a conversational interface.

The AI model will help the system understand natural-language questions, identify the user's intent, retrieve relevant information, and determine the appropriate next step within defined system boundaries.

AI can make it easier for freshers to interact with university information using normal language instead of having to know the exact document, website, or procedure they need to search for.

However, AI will operate within defined boundaries. It will not make decisions that require university authority, and requests requiring human judgement will be escalated to appropriate staff.

7. Primary End-to-End Workflow

The primary CampusConnect workflow is:

Fresher asks for help; CampusConnect understands the request; retrieves trusted information or uses an approved tool; provides a response or performs an approved action; escalates to human support when required.

For example, a fresher may ask:

"I have BSE4104 at 2 PM. Where is the lecture?"

CampusConnect can identify the request, check the approved timetable information, and provide the available venue information.

For a request such as:

"I have a problem with my registration and need help."

CampusConnect may collect the necessary information, create a support request, and direct the issue to the appropriate human support channel rather than attempting to change the student's registration.

8. Project Scope

In Scope

The project will focus on:

- A web-based interface for interacting with CampusConnect.

- AI-based understanding of student requests.

- Access to approved CoCIS and university information sources.

- Retrieval of relevant information to answer student questions.

- Use of controlled tools or services for approved actions.

- Support-request creation and/or tracking where appropriate.

- Session or workflow state for ongoing student interactions.

- Human handoff for requests requiring staff intervention.

- Evaluation of the agent using defined test scenarios.

- Safety controls and boundaries around AI actions.

Out of Scope

CampusConnect will not:

- Make admission or academic progression decisions.

- Assign or change student grades.

- Change official student records.

- Make disciplinary decisions.

- Make decisions about university fees or payments.

- Access or modify private university systems without proper authorisation.

- Replace university staff in situations requiring official human judgement.

- Provide information that is not supported by an approved source when accuracy is required.

9. Assumptions

The project assumes that:

- Relevant CoCIS and university information can be obtained from public or authorised sources.

- The project team can create synthetic student and support-case data for development and testing.

- The AI model and supporting services required for the prototype will be accessible to the team.

- University staff or other appropriate human support channels can be represented in the prototype where real integration is not available.

- The project will use approved and controlled information sources rather than relying on unrestricted web information for official answers.

10. Constraints

The project may be affected by:

- Limited access to private university systems and student records.

- Availability and quality of official information sources.

- Limited development time within the eight-week project period.

- AI model limitations, including incorrect or incomplete responses.

- Availability of computing resources and external AI services.

- The need to protect student privacy and avoid using real sensitive student data during development and testing.

11. Expected Outcome

At the end of the project, CampusConnect should demonstrate a working AI-powered student-support agent that can assist CoCIS freshers with common academic and campus-support needs.

The system should demonstrate the use of trusted context, controlled tools, bounded agent behaviour, session/workflow state, human handoff, and appropriate evaluation and safety controls.

The final system should provide evidence that AI can be integrated into a student-support workflow in a useful, controlled, and responsible way without replacing decisions that require authorised university staff.